SOFTWARE REQUIREMENTS SPECIFICATION

Office Administration Platform

HR · Facilities · Document Archive — Version 1

| Prepared for | Church Office Administration |
| --- | --- |
| Prepared by | Lally, Office Administration |
| Status | Draft—requirements gathering |
| Document scope | HR, Facilities, and Document Archive modules |

# Table of Contents

1. Introduction

2. Stakeholders & Users

3. System Overview

4. Functional Requirements

5. Non-Functional Requirements

6. Out of Scope (v1)

7. Open Decisions & Risks

8. Phasing

# 1. Introduction

## 1.1 Purpose

This document specifies the requirements for a web application that digitalizes administrative work in the church office. It covers three modules scoped for version 1: Human Resources, Facilities, and a Document Archive, plus the cross-cutting requirements that apply across all of them.

## 1.2 Scope

The application replaces ad-hoc document creation and paper-based tracking with a single browser-based tool. It generates the same class of documents already produced for the office — HR letters, staffing proposals, schedules — while adding structured record-keeping and a searchable archive.

## 1.3 Definitions

- Module — a functional area of the app (HR, Facilities, Archive) with its own page and requirements.

- Record — a stored entity such as an employee, a document, or a schedule entry.

- Generated document — a .docx file produced by the app from a template and user-entered data.

# 2. Stakeholders & Users

| Primary user | Lally—office administration, day-to-day operator |
| --- | --- |
| Secondary users | A few office staff, sharing a single login |
| Audience for output | leadership (reports, proposals) and staff (schedules, policies) |
| Working languages | Amharic and English, used interchangeably depending on audience |

# 3. System Overview

The system is a single web application with a shared login, organized around a dashboard that links to three modules. It does not distinguish between individual staff accounts in v1.

| Platform | Browser-based web app, works on any device |
| --- | --- |
| Authentication | Shared login for office staff |
| Language | Amharic and English, switchable in the interface at any time |
| Document output | Amharic-compatible typography (Nyala font), structured headings and tables, .docx format |

# 4. Functional Requirements

## 4.1 HR Module

Covers employee records, letter generation, staffing proposals and job descriptions, and leave/attendance tracking.

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| HR-1 | Maintain employee records: name, role, start date, employment status, salary. | Must | A record can be created, edited, and viewed with all five fields; deactivated employees are marked inactive, not deleted. |
| HR-2 | Generate salary letters from a template, in Amharic or English. | Must | User selects an employee, enters the salary figure manually, and exports a formatted .docx letter in the chosen language. |
| HR-3 | Generate severance letters from a template. | Must | User enters the final severance figure manually (no automatic Labour Proclamation calculation in v1); letter exports as .docx. |
| HR-4 | Generate employment verification letters. | Should | Letter includes employee name, role, tenure dates, and is exportable as .docx. |
| HR-5 | Create and store staffing proposals and job descriptions. | Must | A proposal/description can be drafted, saved, and later retrieved from the archive under the HR category. |
| HR-6 | Track leave and attendance per employee. | Should | Leave days can be logged against an employee record and viewed as a running history. |
| HR-7 | All HR letters use the existing Amharic-compatible template style. | Must | Generated .docx files use Nyala-compatible typography, structured headings, and match prior letters in format. |

## 4.2 Facilities Module

Covers the kitchen usage policy and shared resource scheduling. No request or booking workflow is included in v1.

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FAC-1 | Publish the kitchen, hall and compound usage policy: roles, access rules, and request procedure. | Must | Policy text is viewable in-app in both languages and matches the agreed policy content. |
| FAC-2 | Maintain a resource schedule (e.g. stationary, sanitary materials, water allocation cycle) across program days and events. | Must | A schedule covering the defined supply cycle can be viewed and updated by staff. |
| FAC-3 | No in-app request or booking workflow in v1. | Must | Facilities pages are reference/documentation only — no submit or approval action is present. |

## 4.3 Document Archive Module

Covers both generation of new documents and storage/organization of existing files, unified under one category system.

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| ARC-1 | Organize all documents by category (HR, Financial, Facilities, etc.). | Must | Every stored or generated document has exactly one category and can be filtered by it. |
| ARC-2 | Generate new documents from existing templates. | Must | The user can trigger document generation from the archive, and the result is filed under the correct category automatically. |
| ARC-3 | Store and browse existing uploaded files. | Must | A file can be uploaded, assigned a category, and later located by browsing that category. |
| ARC-4 | Generated documents follow the established visual style. | Must | Output is .docx, Amharic-compatible (Nyala font), with structured headings and tables, consistent with prior deliverables. |

# 5. Non-Functional Requirements

| Localization | The full interface, not just labels, is usable in Amharic and English and switchable at any time without reloading lost work. |
| --- | --- |
| Access | Shared login for office staff is sufficient in v1; no per-user account separation. |
| Platform | Runs as a browser-based web app on any device; no native install required. |
| Document fidelity | Every generated document matches the existing Amharic/English formatting standard already in use (Nyala font, structured headings, tables, and highlighted warning boxes where relevant). |
| Data integrity | Manually entered figures (salary, severance) are never auto-recalculated by the system, preserving human sign-off on sensitive numbers. |
| Usability | Each module's primary action (add record, generate document, view schedule) is reachable within one click from that module's page. |

# 6. Out of Scope (v1)

- Automatic severance/salary calculation under Labour Proclamation No. 1156/2011—figures remain manually entered.

- Individual staff logins and permission levels.

- In-app request or booking workflow for kitchen or shared resources.

- Financial/budget reporting as a module (may be considered for a later phase).

- Reporting or analytics dashboards across modules.

# 7. Open Decisions & Risks

Not yet decided - Data storage / backend approach for records and files. - Whether financial/budget reporting becomes a fourth module in a later phase. - Hosting—where the deployed app will actually run. - Backup and retention policy for generated and uploaded documents.

# 8. Phasing

| Phase 1 | UI scaffold for all three modules (complete)—dashboard, navigation, and bilingual toggle. |
| --- | --- |
| Phase 2 | Data layer: employee records, document storage, and category system, wired to the UI. |
| Phase 3 | Document generation pipeline connected in-app (existing Amharic/English .docx templates). |
| Phase 4 | Facilities scheduling and kitchen policy content finalized in both languages. |